## Slide 1: USDA, National Finance Center PRT Meeting February 9, 2022
Payroll/Personnel System (PPS),
EmpowHR & webTA Statistics

## Slide 2: Software Change Requests (SCR) as of February 9, 2022
Scheduled Release Summary
GESD Projects Scheduled
  14 Open Projects Scheduled
GESD Projects Unscheduled Breakdown By Status
  14 Pending (HOLD/RESP)
  143 FRD Assigned
  328 TBD

## Slide 3: SCR by LOB as of February 9, 2022
Unscheduled Project Breakdown
By Line of Business (LOB)
Line of Business | Total by LOB
PPS | 191
EmpowHR | 38
HRLOB (PPS/EmpowHR) | 29
NON-CORE | 0
webTA | 15
Other | 55

## Slide 4: SCR Scheduled Release Summary as of February 9, 2022
  Scheduled Release Summary
CY 2022 Pay Period 06 Projects
  23 Projects Scheduled
CY 2022 Off Release Pay Periods 3-5 Projects
  16 Projects Scheduled
  Note - Projects remain open 2 pay periods after implementation

## Slide 5: Completed SCR Totals as of February 9, 2022
  Completed SCR Totals
  2022 11
  2021 311

## Slide 6: Incident Report (IR) Summary as of February 9, 2022
PPS IR Summary
Number | August | September | October | November | December | January
Beginning Balance | 72 | 188 | 110 | 109 | 101 | 92
Received | 127 | 119 | 115 | 104 | 119 | 126
Closed | 111 | 97 | 116 | 112 | 128 | 113
Ending Balance | 88 | 110 | 109 | 101 | 92 | 105

## Slide 7: IR Average Days at Closure as of February 9, 2022
PPS IR Average Days at Closure
Priority Category | August | September | October | November | December | January
Critical | 2 | 5 | 4 | 5 | 5 | 4
Non Critical | 11 | 9 | 14 | 10 | 14 | 10

## Slide 8: Completed PPS IR Totals as of February 9, 2022
Completed PPS IR Totals
  2022 113
  2021 1438

## Slide 9: EmpowHR IR Summary as of February 9, 2022
EmpowHR IR Summary
Number | August | September | October | November | December | January
Beginning Balance | 81 | 73 | 81 | 74 | 73 | 61
Received | 32 | 39 | 38 | 35 | 30 | 30
Closed | 40 | 31 | 45 | 36 | 42 | 49
Ending Balance | 73 | 81 | 74 | 73 | 61 | 42

## Slide 10: EmpowHR IR Average Days at Closure as of February 9, 2022
EmpowHR IR Average Days at Closure
Priority Category | August | September | October | November | December | January
Critical | 1 | 1 | 5 | 4 | 4 | 1
Non Critical | 23 | 31 | 15 | 51 | 48 | 48

## Slide 11: Completed EmpowHR IR Totals as of February 9, 2022
Completed EmpowHR IR Totals
  2022 49
  2021 481

## Slide 12: webTA IR Statistics as of February 9, 2022
webTA IR Summary
Number | August | September | October | November | December | January
Beginning Balance | 43 | 40 | 48 | 46 | 46 | 44
Received | 3 | 14 | 9 | 12 | 4 | 13
Closed | 6 | 6 | 11 | 12 | 6 | 26
Ending Balance | 40 | 48 | 46 | 46 | 44 | 31

## Slide 13: webTA IR - Average Days at Closure as of February 9, 2022
webTA IR Average Days at Closure
Priority Category | August | September | October | November | December | January
Critical | 0 | 0 | 0 | 0 | 1 | 0
Non Critical | 6 | 6 | 11 | 12 | 5 | 26

## Slide 14: webTA IR Summary as of February 9, 2022
Completed webTA IR Totals
  2022 26
  2021 149