## Slide 1: Customer User Acceptance Test (CUAT)
High-level Timeline
  CY22 Scheduled Release Dates
  PP 06 February 22, 2022 – March 18, 2022
  PP 13 May 31, 2022 – June 24, 2022
  PP 20 September 6, 2022 – September 30, 2022
Recent Accomplishments
Completed the following testing initiatives:
CY22 PP06 Scheduled Release
Issued CAPPS Notice for the CY22 PP13 Scheduled Release, 4 Projects, 2 PPS, 1 EmpowHR, and 1 WebTA 4.2
Issued Customer Notice for the CY22 PP13 USA Staffing Integration and Onboarding/Fingerprinting projects
Current State
Preparing to conduct CY22 PP13, Scheduled Release
Preparing to conduct CY22 PP13 for USA Staffing Integration and Onboarding/Fingerprinting projects
Preparing to conduct CY 22 PP14 GovTA Implementation for 12 Agencies
Issues/Risk
CUAT is scheduled based on current implementation schedules
National Finance Center - as of May 11, 2022
Notes: Key Messages for Randy:
Build 1 is quickly ramping up with full funding.
By February of next year, we plan to go-live with core PPS functionality
Solution design and toolset has been finalized using the market leading Oracle Business Intelligence Enterprise Edition 11 g (OBIEE)
Comprehensive BI functionality that delivers the full range of analytic and reporting capabilities with a powerful user experience
Provides contextual, relevant and actionable insights for organizational-wide human capital analysis and decision-making
Robust infrastructure for performance, availability, and security
Customer engagement is critical to the success of the project. The RUG will play a key role in Build 1 as solution designers—helping us validate the requirements and design, build, and test the solution via monthly working sessions
During the Customer Forum, we will kick-off Build 1 with customers including a demo to preview the tool’s capabilities.