## Slide 1: USDA, National Finance Center PRT Meeting May 10, 2023
Payroll/Personnel System (PPS),
EmpowHR & webTA Statistics

## Slide 2: Software Change Requests (SCR) as of May 10, 2023
Scheduled Release Summary
GESD Projects Scheduled
  133 Open Projects Scheduled
GESD Projects Unscheduled Breakdown By Status
  13 Pending (HOLD/RESP)
  107 FRD Assigned
  275 TBD

## Slide 3: SCR by LOB as of May 10, 2023
Unscheduled Project Breakdown
By Line of Business (LOB)
Line of Business | Total by LOB
PPS | 205
EmpowHR | 48
HRLOB (PPS/EmpowHR) | 55
NON-CORE | 0
webTA | 15
Other | 125

## Slide 4: SCR Scheduled Release Summary as of May 10, 2023
  Scheduled Release Summary
CY 2023 Pay Period 13 Projects
  26 Projects Scheduled
CY 2023 Off Release Pay Periods 9-12 Projects
  11 Projects Scheduled
  Note - Projects remain open 2 pay periods after implementation

## Slide 5: Completed SCR Totals as of May 10, 2023
  Completed SCR Totals
  2023 116
  2022 311

## Slide 6: Incident Report (IR) Summary as of May 10, 2023
PPS IR Summary
Number | February | March | April
Beginning Balance | 112 | 137 | 144
Received | 123 | 145 | 138
Closed | 108 | 138 | 117
Ending Balance | 137 | 144 | 165

## Slide 7: IR Average Days at Closure as of May 10, 2023
PPS IR Average Days at Closure
Priority Category | February | March | April
Critical | 3 | 3 | 5
Non Critical | 105 | 135 | 112

## Slide 8: Completed PPS IR Totals as of May 10, 2023
Completed PPS IR Totals
  2023 490
  2022 1234

## Slide 9: EmpowHR IR Summary as of May 10, 2023
EmpowHR IR Summary
Number | February | March | April
Beginning Balance | 69 | 75 | 69
Received | 42 | 44 | 70
Closed | 36 | 50 | 52
Ending Balance | 75 | 69 | 87

## Slide 10: EmpowHR IR Average Days at Closure as of May 10, 2023
EmpowHR IR Average Days at Closure
Priority Category | February | March | April
Critical | 0 | 1 | 0
Non Critical | 21 | 36 | 15

## Slide 11: Completed EmpowHR IR Totals as of May 10, 2023
Completed EmpowHR IR Totals
  2023 30
  2022 168

## Slide 12: webTA IR Statistics as of May 10, 2023
webTA IR Statistics
Number of IRs | February | March | April
Beginning Balance | 30 | 33 | 32
Received | 5 | 9 | 5
Closed | 2 | 10 | 14
Ending Balance | 33 | 32 | 23

## Slide 13: webTA IR - Average Days at Closure as of May 10, 2023
webTA IR Average Days at Closure
Priority Category | February | March | April
Critical | 0 | 0 | 0
Non Critical | 2 | 10 | 14

## Slide 14: webTA IR Summary as of May 10, 2023
Completed webTA IR Totals
  2023 34
  2022 131