## Slide 1: Customer User Acceptance Test (CUAT) August 2023
High-level Timeline
  PP 06 February 21, 2023 - March 17, 2023
  PP 13 May 30, 2023 - June 23, 2023
  PP 19 August 22, 2023 - September 15, 2023
  Projects:48129, 49201, 50621, 50643, 51013,
  51370, 52887, 72121, 72652, 72683, 73212
Recent Accomplishments
CY23 PP13, Scheduled Release - Completed
CY23 PP15, 51632 NFC Remote – TW Updates Per OPM Data Standards and 72527 FY2023 NDAA: Overseas Comparability Pay (OCP) for DETOs. – Completed, projects are in production
CY23 PP19 Scheduled Release - Issued CAPPS Notice
Current State
CY23 PP17, Project 73753, Paycheck8 MSPB Release v3.2.1.14 – CUAT testing in progress
CY23 PP19, Scheduled Release – Preparing supporting documentation
Issues/Risk
CUAT is scheduled based on current implementation schedules.
National Finance Center - as of August 9, 2023