## Slide 1: 2025 Annual Pay Raise Kickoff Meeting Project #76401
Customer Presentation November 20, 2024

## Slide 2: 2025 Annual Pay Raise Kickoff Meeting
This presentation includes the following sections:
      Customer Notification Highlights
      Annual Pay Raise Customer Procedures Overview
      Annual Pay Raise Activities TIMELINE – Critical Agency Deadlines
      Annual Pay Raise Processing ALERTS
      Questions / Comments
  NOTE: Please ensure that you review the complete November 18, 2024, Annual Pay Raise Kickoff Package, for additional information that is NOT included in this presentation.
2

## Slide 3: Customer Notification Highlights (1 of 4)
The deadline for Agencies to submit Annual Pay Raise requirements and Table Management System (TMGT) table updates is Friday, 01/03/2025 (by noon CST). There will be no extensions, so please ensure that your Agency approved point(s) of contact (POC) are aware of this critical deadline and plan submissions accordingly.
      Since requirements may differ by pay plan, separate Agency Requirements/ TMGT Tables Forms will be required (i.e., only one pay plan per form is allowed).
      All unique requirements, specifications, and/or instructions must be clearly stated in the Special Requirements section on the Agency Requirements/TMGT Tables Form, to ensure that each item is properly addressed.
      All TMGT table updates relative to the January 2025 pay increase must be submitted for processing, regardless of whether NFC needs to handle specific Agencies/pay plans in a special manner (i.e., either manual or via batch load).
      Test results will be provided to Agencies for verification of all batch loaded tables. Agency approved POCs will be notified via email, for verification of Table 029 and Table 098, once table entries have been updated by NFC. A one-day (i.e., 24-hour) turnaround will be allowed for Agency approvals to be submitted to the Annual Pay Raise Mailbox, Annual.PayRaise@usda.gov. If corrections are required, Agencies must submit details via the 2025 Annual Pay Raise – Agency Status Report instead.
3

## Slide 4: Customer Notification Highlights (2 of 4)
Review the 2025 Annual Pay Raise – Agency Contacts List to confirm that the individuals identified are Agency approved POCs.
    Only Agency requirements submitted to the Annual Pay Raise Mailbox by your Agency approved POCs, using the Agency Requirements/TMGT Tables Form, will be accepted.
To participate in the 2025 Annual Pay Raise testing phase, use ServiceNow to request security access to the Parallel Environment using AD 3100-P Form, Payroll Personnel Request for Security Access.
    Forms must be submitted by Agency Security Officers under the Employee Self-Service Request option.
Project 76401 must be included on all documentation. See pages 1 and 2 of the 2025 Annual Pay Raise Customer Procedures for additional information.
4

## Slide 5: Customer Notification Highlights (3 of 4)
Pay increase activities for Agency-specific wage grade employees under the Federal Wage System (FWS) will be accepted on the Agency Requirements/TMGT Tables Form.
    Please follow the normal Agency process to submit wage grade pay schedules to NFC for processing for Pay Period (PP) 01-2025. Wage grade pay schedules beginning with W*, H*, K*, and X* should be submitted directly to the Annual Pay Raise Mailbox.
    Please include project number 78113, 2025 Annual Agencies FWS, in the subject line of all submissions for Agency-specific wage grades.
  See page 10 of the 2025 Annual Pay Raise Customer Procedures for additional information.
5

## Slide 6: Customer Notification Highlights (4 of 4)
Training Sessions for Agency-Approved POCs ONLY
  Two training sessions will be conducted and will cover the completion and submission of agency-specific requirements, including agency-specific batch TMGT updates.
  The Tuesday, 12/10/2024 session will be recorded and the Wednesday, 12/11/2024 session will not be recorded.
  Agency approved POCs will receive an invitation from CMB via Microsoft Teams, with the option to select one of two sessions being offered.
  Please ensure that your Agency contacts are knowledgeable of NFC’s annual pay raise process and will be the POCs who will be submitting the forms.
6

## Slide 7: Annual Pay Raise Customer Procedures Overview
  Please refer to the customer procedures for the following information:
      Pay Raise Test Participation (SSN File) Form (See page 3)
      Agency Status Report (See page 9)
      Nature of Action Codes and Legal Authority Codes on the Agency Requirements/ TMGT Tables Form (See page 10)
      Remark Codes on the Agency Requirements/TMGT Tables Form (See page 10)
      TMGT Table 030 and Table 055 Updates Needed from Agencies (See page 12)
      Standard Form 50s (SF-50s) will not be printed (See page 13)
7

## Slide 8: Annual Pay Raise Activities TIMELINE- CRITICAL AGENCY DEADLINES (1 of 2)
12/13/2024, Friday, the following submissions are due:
  FINAL Agency Contacts List to the Annual Pay Raise Mailbox.
  Pay Raise Test Participation (SSN File) Form to the Annual Pay Raise Mailbox.
  Agency Security Access Requests via the ServiceNow portal.
01/03/2025, Friday (at 12:00pm CST), the following submissions are due:
  Annual Pay Raise requirements and TMGT updates; submissions by Agency authorized personnel ONLY to the Annual Pay Raise Mailbox. There will be no extensions.
8

## Slide 9: Annual Pay Raise Activities TIMELINE- CRITICAL AGENCY DEADLINES (2 of 2)
01/16/2025, Thursday, the following submissions are due:
  Agency Status Reports (with approval/findings for the verification of TMGT and EmpowHR table entries) to the Annual Pay Raise Mailbox.
    REMINDER – Table updates for TMGT Table 030 and Table 055 will not be entered by NFC until AFTER the BEAR process completes on Saturday, 01/18/2025. Verification of test data can be done at that time for those Agencies that routinely provide updates for these tables.
01/17/2025, Friday, the following submissions are due:
  Agency Status Reports (with approval/findings for the verification of TEST PINE Pass 01 data and TEST PAYE Pass 01 data) to the Annual Pay Raise Mailbox.
    REMINDER – Agencies should clean-up PRODUCTION suspense to ensure pay adjustments for 2025 will process correctly.
9

## Slide 10: Annual Pay Raise Processing ALERTS (1 of 2)
System access (other than pay raise testing) needs to be addressed BEFORE the January 2025 submission deadline.
  This includes ancillary systems such as TMGT, ServiceNow, etc.
NFC will not reformat data for any Agencies.
  Improperly formatted data will not be processed and will be returned to the submitter for correction and resubmission.
NFC will only process pay adjustments for employees who are active as of the end of Pay Period 26-2024.
  New hires will not be in this population since they are automatically included for the pay increase.
10

## Slide 11: Annual Pay Raise Processing ALERTS (2 of 2)
Agencies must verify this information BEFORE actions are processed. Agencies with a Certified Performance Appraisal system for their SES or SL/ST will receive the higher salary amount (if TMGT table 005 has the correct Agency/Bureau and sub-level combinations) and the CPAS indicator field has a value of ‘Y’ to reflect certified.
Agencies should not perform Rollbacks and HCUPs on the same day.
Agencies should clean-up HCUP packages if there is going to be a future conflict with NOA 894 applying.
Agencies should create separate tickets in ServiceNow regarding TMGT table updates with less than 50 entries and must select the following options:
    Assignment Group must be “GESD_POD_PAPB_QCS”
    Select “Create New Request”
    Category must be “Table Updates”
    Configuration Item must be “TMGT”
11

## Slide 12: ANY QUESTIONS or COMMENTS?
Please review the November 18, 2024, Annual Pay Raise Kickoff Package, along with the (14) attachments to ensure that you are aware of the overall annual pay raise process.
NOTE: The contents of the Customer Notification and other Annual Pay Raise resources can be viewed online at https://nfc.usda.gov/ClientServices/HR_Payroll/PayRaise/.
12