## Slide 1: USDA, National Finance Center PRT Meeting May 8, 2024
Payroll/Personnel System (PPS),
EmpowHR & webTA Statistics

## Slide 2: Software Change Requests (SCR) as of May 8, 2024
Scheduled Release Summary
GESD Projects Scheduled
  140 Open Projects Scheduled
GESD Projects Unscheduled Breakdown By Status
  61 Pending
  101 FRD
  277 TBD

## Slide 3: SCR by LOB as of May 8, 2024
Unscheduled Project Breakdown
By Line of Business (LOB)
Line of Business | Total by LOB
PPS | 228
EmpowHR | 71
HRLOB (PPS/EmpowHR) | 50
NON-CORE | 0
GovTA, Paycheck8, webTA | 35
Other | 55

## Slide 4: SCR Scheduled Release Summary as of May 8, 2024
  Scheduled Release Summary
CY 2024 Pay Period 13 Projects
  15 Projects Scheduled
CY 2024 Off Release Pay Periods 9-12 Projects
  13 Projects Scheduled
  Note - Projects remain open 2 pay periods after implementation

## Slide 5: Completed SCR Totals as of May 8, 2024
  Completed SCR Totals
  2024 81
  2023 386

## Slide 6: Incident Report (IR) Summary as of May 8, 2024
PPS IR Summary
Number | February | March | April
Beginning Balance | 167 | 151 | 152
Received | 188 | 154 | 138
Closed | 204 | 153 | 159
Ending Balance | 151 | 152 | 131

## Slide 7: IR Average Days at Closure as of May 8, 2024
PPS IR Average Days at Closure
Priority Category | February | March | April
Closed Priority 1 avg. age | 5 | 14 | 36
Closed Priority 3 avg. age | 18 | 16 | 23

## Slide 8: Completed PPS IR Totals as of May 8, 2024
Completed PPS IR Totals
  2024 658
  2023 1409

## Slide 9: EmpowHR IR Summary as of May 8, 2024
EmpowHR IR Summary
Number | February | March | April
Beginning Balance | 92 | 75 | 62
Received | 52 | 34 | 48
Closed | 69 | 47 | 40
Ending Balance | 75 | 62 | 70

## Slide 10: EmpowHR IR Average Days at Closure as of May 8, 2024
EmpowHR IR Average Days at Closure
Priority Category | February | March | April
Closed Priority 1 avg. age | 26 | 3 | 5
Closed Priority 3 avg. age | 39 | 44 | 29

## Slide 11: Completed EmpowHR IR Totals as of May 8, 2024
Completed EmpowHR IR Totals
  2024 195
  2023 576

## Slide 12: webTA IR Statistics as of May 8, 2024
webTA IR Statistics
Number of IRs | February | March | April
Beginning Balance | 35 | 35 | 39
Received | 10 | 13 | 10
Closed | 10 | 9 | 23
Ending Balance | 35 | 39 | 26

## Slide 13: webTA IR - Average Days at Closure as of May 8, 2024
webTA IR Average Days at Closure
Priority Category | February | March | April
Closed Priority 1 avg. age | 0 | 0 | 0
Closed Priority 3 avg. age | 56 | 21 | 75

## Slide 14: webTA IR Summary as of May 8, 2024
Completed webTA IR Totals
  2024 54
  2023 106