## Slide 1: Customer User Acceptance Test (CUAT) August 2024
High-level Timeline
  CY24 Scheduled Release Dates:
PP 06 March 5, 2024 - March 29, 2024
  PP 13 June 11, 2024 - July 5, 2024
  PP 19 September 3, 2024 - September 27, 2024
Recent Accomplishments
  Completed the following ATB initiatives:
  CY24 PP06, Scheduled Release
  CY24 PP13, Scheduled Release
  CY24 PP15 Project 76321 GovTA Core Release 1.7.1 and 1.7.2
Current State
In Progress:
CY24 PP15 Project 74014 DOJ/DEA GovTA Release 1.6.1 – Working on new test window due to critical defect found during the first round of CUAT testing.
CY24 PP17 Project 48778, Paycheck8 FCA Implementation – TBD, GDCI is still working on accounting code fixes.
Preparing to conduct:
CY24 PP20, Project 35764, GAO Implementation into GovTA – Preparing supporting documentation
CY23 PP19, Scheduled Release - Preparing supporting documentation
CY24 PP24, Project 47217, DHS GovTA Release 1.7.3 - Preparing supporting documentation
Issues/Risk
CUAT is scheduled based on current implementation schedules.
National Finance Center - as of August 14, 2024